BIDDEED.AI / ZONEWISE

12-Week Sprint Plan to MVP

Version 5.0 | DATA IS THE MOAT

"No UI until data is 90%+ complete and 100% stable"

January 25, 2026

AI Architect: Claude AI (Sonnet 4.5)

QA Engineer: Greptile

Product Owner: Ariel Shapira (20 min/day)

# 1. Guiding Principles

DATA IS THE MOAT. EVERYTHING ELSE IS A WRAPPER.

## Core Rules

| Rule | Description | Enforced By |
| --- | --- | --- |
| No UI until 90%+ data | All frontend work deferred until data stability achieved | Claude AI Architect |
| 100% stable before scaling | Finish POC completely before adding counties | Greptile QA |
| Accuracy over coverage | 10 counties at 95% > 67 counties at mediocre | Greptile validation |
| Real numbers only | Never claim completion without verification | Supabase queries |
| Daily validation | Catch errors in 24 hours, not Week 12 | GitHub Actions + Greptile |

## Team Structure

| Role | Entity | Responsibility | Time/Day |
| --- | --- | --- | --- |
| AI Architect | Claude AI (Sonnet 4.5) | Autonomous decisions, architecture, code review | 7-hr sessions |
| QA Engineer | Greptile | Code quality, test coverage, tech debt tracking | Pre/post sprint |
| Agentic Engineer | Claude Code | Implementation, deployment, bug fixes | 7-hr sessions |
| Product Owner | Ariel Shapira | Strategic direction, approval of pivots | 20 min/day |

## Data Stability Gate

UI work is BLOCKED until Claude AI (Architect) certifies data as 90%+ complete AND Greptile (QA) certifies 100% stability:

| Gate | Criteria | Verified By |
| --- | --- | --- |
| GATE 1: Coverage | 67 FL counties × 20 phases populated | Claude AI query |
| GATE 2: Accuracy | Tier 1 counties at 95%+, Tier 2 at 90%+, Tier 3 at 85%+ | Greptile audit |
| GATE 3: Stability | Zero critical bugs for 7 consecutive days | Greptile monitoring |
| GATE 4: Tests | 80%+ test coverage on data pipelines | Greptile coverage report |
| GATE 5: Documentation | All 20 phases documented with examples | Greptile doc scan |

# 2. ZoneWise 20-Phase Data Framework

Each county must achieve completion across all 20 phases before being marked as complete. This is our competitive moat.

| Phase | Name | Data Points | Source | Priority |
| --- | --- | --- | --- | --- |
| P1 | Jurisdiction Metadata | Name, FIPS, population, area | Census API | CRITICAL |
| P2 | Base Zoning Districts | Zone codes, names, descriptions | Municode | CRITICAL |
| P3 | Dimensional Standards | Setbacks, height, FAR, lot coverage | Municode | CRITICAL |
| P4 | Permitted Uses | By-right uses per district | Municode | CRITICAL |
| P5 | Conditional Uses | Uses requiring special approval | Municode | HIGH |
| P6 | Accessory Uses | ADU, home office, etc. | Municode | HIGH |
| P7 | Overlay Districts | Historic, flood, airport, etc. | Municode + FEMA | HIGH |
| P8 | Development Bonuses | Density bonuses, incentives | Municode | MEDIUM |
| P9 | Parking Requirements | Min spaces, loading, bike | Municode | MEDIUM |
| P10 | Landscaping Requirements | Buffer, tree preservation | Municode | MEDIUM |
| P11 | Sign Regulations | Size, type, illumination | Municode | LOW |
| P12 | Environmental Constraints | Wetlands, flood zones, habitats | FEMA + FWC | HIGH |
| P13 | Infrastructure Availability | Water, sewer, roads | County GIS | MEDIUM |
| P14 | Impact Fees | School, traffic, parks fees | County fee schedules | MEDIUM |
| P15 | Entitlement Timelines | Processing times by permit type | County data | HIGH |
| P16 | Contact Information | Planner names, phones, emails | County websites | LOW |
| P17 | Ordinance Change Alerts | Content hash monitoring | Municode diff | HIGH |
| P18 | Comprehensive Plan | Future land use, capital plans | County planning | MEDIUM |
| P19 | Special Districts | CRA, TIF, PUD boundaries | County GIS | MEDIUM |
| P20 | Historical Permits | Past approvals, denials, variances | Clerk records | LOW |

## Phase Priority Tiers

| Tier | Phases | Completion Target | Why |
| --- | --- | --- | --- |
| CRITICAL (Must Have) | P1, P2, P3, P4 | 100% | Core zoning data - without this, no product |
| HIGH (Should Have) | P5, P6, P7, P12, P15, P17 | 95% | Key differentiators from competitors |
| MEDIUM (Nice to Have) | P8, P9, P10, P13, P14, P18, P19 | 85% | Value-add for serious users |
| LOW (Future) | P11, P16, P20 | 70% | Polish features for v2 |

# 3. 12-Week Sprint Overview

Weeks 1-10: 100% DATA | Weeks 11-12: UI (only if gates passed)

| Sprint | Weeks | Focus | Counties | Phases | Exit Criteria |
| --- | --- | --- | --- | --- | --- |
| SPRINT 1 | 1-3 | POC Stability | 1 (Malabar) | 20/20 | 100% stable, Greptile certified |
| SPRINT 2 | 4-6 | Brevard Complete | 17 jurisdictions | 20/20 | Brevard 95%+, automation ready |
| SPRINT 3 | 7-9 | Tier 1 Expansion | 10 counties | 16/20 | 10 counties at 90%+ accuracy |
| SPRINT 4 | 10-12 | Scale + UI Gate | 67 counties | 20/20 | Data gate passed → UI sprint |

## Budget Allocation

| Sprint | Claude Code | APIs (Firecrawl/Apify) | Compute (Modal) | Total |
| --- | --- | --- | --- | --- |
| Sprint 1 | $0 (Max plan) | $50 | $50 | $100 |
| Sprint 2 | $0 (Max plan) | $100 | $100 | $200 |
| Sprint 3 | $0 (Max plan) | $150 | $150 | $300 |
| Sprint 4 | $0 (Max plan) | $200 | $200 + $299 Makerkit | $699 |
| TOTAL | $0 | $500 | $799 | $1,299 |

# 4. Sprint 1: POC Stability (Weeks 1-3)

Goal: Malabar POC 100% complete, 100% stable, Greptile-certified

## Week 1: Foundation

| Day | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| Mon | Greptile initial audit of existing code | Greptile | Baseline quality report |
| Tue | Fix all critical issues from audit | Claude Code | Zero critical bugs |
| Wed | Complete Malabar P1-P4 (CRITICAL tier) | Claude Code | Core data 100% |
| Thu | Complete Malabar P5-P7 (HIGH tier) | Claude Code | Conditional + overlays |
| Fri | Greptile mid-week check | Greptile | Progress validation |

## Week 2: Depth

| Day | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| Mon | Complete Malabar P8-P14 (MEDIUM tier) | Claude Code | Bonuses, parking, env |
| Tue | Complete Malabar P15-P17 (HIGH tier) | Claude Code | Timelines, alerts |
| Wed | Complete Malabar P18-P20 (remaining) | Claude Code | 20/20 phases |
| Thu | Data validation + accuracy testing | Claude AI | Accuracy report |
| Fri | Greptile comprehensive audit | Greptile | Full quality report |

## Week 3: Stabilization

| Day | Task | Owner | Deliverable |
| --- | --- | --- | --- |
| Mon | Fix all issues from Greptile audit | Claude Code | Bug fixes deployed |
| Tue | Write automated tests (80% coverage) | Claude Code | Test suite complete |
| Wed | Documentation for all 20 phases | Claude AI | Docs in GitHub |
| Thu | Stability monitoring (no changes) | Greptile | 7-day countdown starts |
| Fri | Sprint 1 retrospective + Sprint 2 planning | All | Sprint 1 certified |

## Sprint 1 Exit Criteria

| Criteria | Target | Verified By |
| --- | --- | --- |
| Malabar phases complete | 20/20 | Supabase query |
| Accuracy (sample validation) | 95%+ | Manual spot check |
| Test coverage | 80%+ | Greptile coverage report |
| Critical bugs | 0 | Greptile bug scan |
| Documentation | 100% | Greptile doc scan |
| Stability (days without issues) | 3+ | Monitoring logs |

# 5. Sprint 2: Brevard Complete (Weeks 4-6)

Goal: All 17 Brevard jurisdictions at 95%+ accuracy

## Brevard 17 Jurisdictions

| # | Jurisdiction | Type | Week Target |
| --- | --- | --- | --- |
| 1 | Malabar | Town | Complete (Sprint 1) |
| 2 | Melbourne | City | Week 4 |
| 3 | Palm Bay | City | Week 4 |
| 4 | Titusville | City | Week 4 |
| 5 | Cocoa | City | Week 4 |
| 6 | Rockledge | City | Week 5 |
| 7 | Satellite Beach | City | Week 5 |
| 8 | Indian Harbour Beach | City | Week 5 |
| 9 | Cocoa Beach | City | Week 5 |
| 10 | Cape Canaveral | City | Week 5 |
| 11 | West Melbourne | City | Week 5 |
| 12 | Indialantic | Town | Week 6 |
| 13 | Melbourne Beach | Town | Week 6 |
| 14 | Melbourne Village | Town | Week 6 |
| 15 | Grant-Valkaria | Town | Week 6 |
| 16 | Palm Shores | Town | Week 6 |
| 17 | Unincorporated Brevard | County | Week 6 |

## Sprint 2 Exit Criteria

| Criteria | Target | Verified By |
| --- | --- | --- |
| Jurisdictions complete | 17/17 | Supabase query |
| Phases per jurisdiction | 20/20 (CRITICAL 100%) | Coverage report |
| Accuracy (Tier 1) | 95%+ | Greptile + manual |
| Automation scripts | Working for all 17 | CI/CD green |
| Daily validation pipeline | Running | GitHub Actions |

# 6. Sprint 3: Tier 1 Expansion (Weeks 7-9)

Goal: 10 Tier 1 counties at 90%+ accuracy

## Tier 1 Counties (Highest Value)

| # | County | Population | Market | Week |
| --- | --- | --- | --- | --- |
| 1 | Brevard | 617K | Space Coast | Complete |
| 2 | Orange | 1.4M | Orlando | Week 7 |
| 3 | Miami-Dade | 2.7M | Miami | Week 7 |
| 4 | Hillsborough | 1.5M | Tampa | Week 7 |
| 5 | Palm Beach | 1.5M | South FL | Week 8 |
| 6 | Duval | 1.0M | Jacksonville | Week 8 |
| 7 | Broward | 1.9M | Fort Lauderdale | Week 8 |
| 8 | Pinellas | 975K | St. Petersburg | Week 9 |
| 9 | Lee | 760K | Fort Myers | Week 9 |
| 10 | Volusia | 553K | Daytona | Week 9 |

## Sprint 3 Exit Criteria

| Criteria | Target | Verified By |
| --- | --- | --- |
| Tier 1 counties complete | 10/10 | Supabase query |
| CRITICAL phases (P1-P4) | 100% | Coverage report |
| HIGH phases (P5-P7, P12, P15, P17) | 95% | Coverage report |
| Accuracy (validated sample) | 90%+ | Greptile audit |
| Template detector working | Yes | 3+ templates identified |

# 7. Sprint 4: Scale + UI Gate (Weeks 10-12)

Goal: 67 FL counties + Data Gate → UI Sprint

## Week 10-11: Scale to 67 Counties

| Task | Details | Owner |
| --- | --- | --- |
| Tier 2 counties (20) | Medium population, simpler ordinances | Claude Code |
| Tier 3 counties (37) | Rural, minimal complexity | Claude Code |
| Parallel scraping | Modal.com 10-concurrent | Claude Code |
| Daily validation | Catch errors within 24 hours | Greptile + Actions |

## Week 12: Data Gate Check

Claude AI (Architect) and Greptile (QA) jointly certify data stability before ANY UI work begins:

| Gate | Requirement | Pass/Fail |
| --- | --- | --- |
| GATE 1: Coverage | 67 counties × 20 phases = 1,340 data sets | Supabase COUNT |
| GATE 2: Accuracy | Tier 1: 95%, Tier 2: 90%, Tier 3: 85% | Sample validation |
| GATE 3: Stability | Zero critical bugs for 7 days | Greptile monitoring |
| GATE 4: Tests | 80%+ coverage on data pipelines | Coverage report |
| GATE 5: Docs | All phases documented | Doc scan |

## IF DATA GATE PASSES → UI Sprint (Week 12)

| Day | Task | Owner |
| --- | --- | --- |
| Mon | Purchase Makerkit Pro ($299) | Ariel |
| Tue | Clone Makerkit, connect to existing Supabase | Claude Code |
| Wed | Build split-screen layout (Open-claude pattern) | Claude Code |
| Thu | Build PropertyCard + PropertyList | Claude Code |
| Fri | Deploy MVP to Cloudflare Pages | Claude Code |

## IF DATA GATE FAILS → Extend Data Sprint

UI is BLOCKED. Continue data work until all 5 gates pass. No exceptions.

# 8. Greptile QA Integration

Greptile serves as our Senior QA Engineer, providing automated code review, test coverage tracking, and stability monitoring throughout all sprints.

## Greptile Checkpoints

| Checkpoint | Timing | Queries | Action if Fail |
| --- | --- | --- | --- |
| Sprint Entry | Day 1 of each sprint | Baseline quality, tech debt count | Document starting state |
| Mid-Sprint | Wednesday each week | New bugs, coverage delta, TODOs added | Fix before continuing |
| Sprint Exit | Last day of sprint | All exit criteria queries | Block next sprint if fail |
| Data Gate | Week 12 | All 5 gate criteria | Block UI if fail |

## Greptile Query Templates

| Purpose | Query |
| --- | --- |
| Bug count | "List all open bugs and their severity" |
| Test coverage | "What is the test coverage percentage for data pipelines?" |
| Tech debt | "List all TODOs and FIXMEs in the codebase" |
| Documentation | "What functions or modules are undocumented?" |
| Data validation | "Show all data validation functions and their coverage" |
| County coverage | "How many unique counties exist in the database?" |

## Greptile Access

| Item | Value |
| --- | --- |
| API Key | BWwjcZ6eAGivY5cDYvQvXf/pVr/lumLQuz8TI8FSqLkE1qUi |
| Indexed Repos | zonewise, brevard-bidder-scraper, competitive-intelligence, spd-site-plan-dev |
| Tier | FREE (sufficient for all queries) |
| Usage | Before Claude Code sessions for context, after for validation |

# 9. Success Metrics

## Data Metrics (Primary)

| Metric | Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 |
| --- | --- | --- | --- | --- |
| Counties | 1 | 1 (17 jurisdictions) | 10 | 67 |
| Phases complete | 20/20 | 20/20 × 17 | 16/20 × 10 | 20/20 × 67 |
| Districts | ~50 | ~300 | ~5,000 | ~20,000 |
| Tier 1 accuracy | 95% | 95% | 90% | 95% |
| Test coverage | 80% | 80% | 85% | 85% |

## Quality Metrics (Greptile-Tracked)

| Metric | Target | Tracking Method |
| --- | --- | --- |
| Critical bugs | 0 at sprint end | Greptile bug scan |
| Tech debt items | <20 total | Greptile TODO scan |
| Documentation coverage | 100% for public APIs | Greptile doc scan |
| Stability days | 7+ before UI gate | Monitoring logs |

## Timeline Alignment

| Date | Milestone | Trigger |
| --- | --- | --- |
| Feb 14, 2026 | Sprint 1 Complete | POC certified |
| Mar 7, 2026 | Sprint 2 Complete | Brevard 95%+ |
| Mar 28, 2026 | Sprint 3 Complete | 10 Tier 1 counties |
| Apr 18, 2026 | Sprint 4 Complete | 67 counties + UI MVP |
| Jul 1, 2026 | HB 267 Takes Effect | 5-day permit rule = demand spike |

# 10. Explicitly Deferred Items

The following are NOT part of this 12-week plan. They come AFTER data gates pass.

| Item | Status | When |
| --- | --- | --- |
| Makerkit Pro purchase | DEFERRED | Week 12 (if data gate passes) |
| UI/UX implementation | DEFERRED | Week 12 (if data gate passes) |
| Landing page | DEFERRED | Post-MVP |
| Marketing materials | DEFERRED | Post-MVP |
| Pricing strategy | DEFERRED | Post-MVP |
| Sales outreach | DEFERRED | Post-MVP (except 3 design partners) |
| Investor pitch deck | DEFERRED | After Week 12 with data proof |

## Design Partners (Validation Only)

Maximum 3 design partners for feedback on data quality. NOT for product demos:

| Partner Type | Purpose | Sprint |
| --- | --- | --- |
| Brevard builder | Validate Malabar/Palm Bay accuracy | Sprint 2 |
| Orlando developer | Validate Orange County expansion | Sprint 3 |
| Statewide firm | Validate multi-county coverage | Sprint 4 |

— END OF 12-WEEK SPRINT PLAN V5.0 —

Data is the Moat. Everything Else is a Wrapper.